HR & Payroll Data Migration

Data Mapping Specification

HR.net and MiraclePay to SAP HCM

| Document control |  |
| --- | --- |
| Document title | HR & Payroll Data Migration: Data Mapping Specification |
| Version | 1.0 |
| Status | DRAFT — awaiting business sign-off |
| Author | Chikeziri Nnodum, Data Migration Analyst |
| Date issued | September 2026 |
| Source systems | HR.net (HR master data), MiraclePay (payroll) |
| Target system | SAP HCM |
| Population | Approximately 2,300 employee records |
| Related artefacts | config/mapping_specification.yaml (machine-readable mapping) |
| Distribution | HR Lead, Payroll Manager, Finance Business Partner, SAP Functional Lead, Programme Manager |

This document is the authoritative statement of how employee data held in HR.net and MiraclePay will be transformed and loaded into SAP HCM. It records the mapping rules, the decisions taken where the sources conflict, the assumptions applied where source data is incomplete, and the matters that remain open.

It requires business sign-off before the first dress rehearsal. Section 10 lists the open issues that must be resolved, and Section 11 records sign-off.

# 1. Purpose and scope

## 1.1 Purpose

This specification defines, at field level, how HR and payroll data is mapped from two legacy systems into SAP HCM. It serves three audiences. For the migration team it is the build instruction. For the business it is the statement of what will and will not carry across, requiring their agreement. For programme governance it is the evidence that the mapping was designed deliberately rather than discovered during testing.

Every mapping rule described here has a corresponding entry in the machine-readable specification held at config/mapping_specification.yaml. The transformation code reads that file directly, so the specification and the implementation cannot drift apart.

## 1.2 Scope

Six SAP infotypes are in scope. The selection covers identity, organisational assignment, pay and payment, which together constitute the minimum required for payroll to run correctly at go-live.

| Infotype | Name | Rationale for inclusion |
| --- | --- | --- |
| PA0000 | Actions | Mandatory. Records the employment lifecycle. Every other infotype record must fall within a period covered by an action. |
| PA0001 | Organisational Assignment | Mandatory. Company code, cost centre, employee group. Determines where payroll cost posts. |
| PA0002 | Personal Data | Mandatory. Identity, date of birth, National Insurance number. Required for HMRC submission. |
| PA0006 | Addresses | Required for payslips, P60s and statutory correspondence. |
| PA0008 | Basic Pay | The payroll core. Salary and working capacity. Source of financial reconciliation. |
| PA0009 | Bank Details | Required for payment. An error here means an employee is not paid. |

## 1.3 Out of scope

The following are explicitly excluded from this migration. Each exclusion is a decision, not an omission, and each carries a consequence the business has been asked to accept.

| Infotype | Name | Reason for exclusion |
| --- | --- | --- |
| PA0007 | Planned Working Time | Time management is a phase two workstream. Working capacity is carried on PA0008 for payroll purposes. |
| PA0014 | Recurring Payments and Deductions | Allowances and deductions are under review by Reward. Values are not yet agreed and cannot be mapped. |
| PA0021 | Family Members and Dependants | Not required for payroll go-live. Benefits administration remains in the legacy system until phase two. |
| PA2001 | Absences | Absence history is not migrated. Opening balances are handled outside this migration. |

# 2. Source systems

## 2.1 HR.net

HR.net is the HR system of record. It holds employee identity, organisational structure, employment dates, addresses and reporting lines. Its primary key is emp_id.

Critical characteristic: HR.net holds current state only. With the exception of hire date, leaver date and last promotion date, no field carries any history. A change overwrites the previous value and the previous value is not retained.

## 2.2 MiraclePay

MiraclePay is the payroll system. It holds pay records, bank details, tax codes, National Insurance categories and payroll cost centres. Its primary key is payroll_ref.

Critical characteristic: MiraclePay holds current state for master data, but it also holds a monthly payment history covering a fixed window. That history is the only temporal data available anywhere in the source estate, and salary history in SAP must be inferred from it.

## 2.3 The absence of a shared key

The two systems share no common identifier. HR.net uses emp_id, MiraclePay uses payroll_ref, and neither is recorded in the other. The only field present in both is the National Insurance number.

This is the single largest risk in the migration. National Insurance numbers are keyed by hand, formatted inconsistently, and occasionally wrong. An employee who fails to match is either a person who will not be paid, or a duplicate record created in the target. The match rate is therefore the first metric reported to the programme board at each dress rehearsal.

# 3. Key matching strategy

Employees are matched between the two sources using a three-level strategy. Each level is attempted in turn; a record matched at an earlier level is not reconsidered.

| Level | Method | Criteria | Confidence | Manual review |
| --- | --- | --- | --- | --- |
| 1 | Exact | Normalised National Insurance number matches exactly. Normalisation is uppercase with all whitespace and punctuation removed. | EXACT | No |
| 2 | Fuzzy | Surname matches after case folding, and date of birth matches exactly. Used to recover records where the NI number carries a transcription error. | FUZZY | Yes |
| 3 | Unmatched | Present in one system only. No automatic resolution is attempted. | UNMATCHED | Yes |

### Interpretation of unmatched records

An unmatched record is not necessarily an error, and the two directions mean different things.

- Present in HR.net only: may be a genuine non-paid worker, such as a volunteer or a board member, or may be a new starter not yet set up in payroll.

- Present in MiraclePay only: may be a leaver whose record was never closed in HR, or a payment being made to someone with no employment record, which is a control concern rather than a data issue.

Both cases are routed to the exception report for business decision. Neither is resolved automatically, because a wrong assumption in either direction has consequences.

### Personnel number assignment

SAP personnel numbers are assigned sequentially by the migration beginning at 10000001. Neither legacy key is carried forward as the SAP key. Both are retained in the key mapping table so that every target record traces back to its source records, which is what makes post-migration reconciliation possible at all.

# 4. Survivorship rules

Where both systems hold a value for the same field and the values differ, a survivorship rule determines which is carried into SAP. Each rule reflects which system owns that data operationally, rather than a general preference for one source.

Every application of a survivorship rule is written to the migration audit table with the value before, the value after and the rule applied. When a stakeholder asks why an employee’s cost centre differs from the old system, the answer is a query rather than a recollection.

| Field | Survivor | Rationale | Severity |
| --- | --- | --- | --- |
| Cost centre | MiraclePay | Payroll cost centre determines where salary cost posts to the general ledger. HR’s value is used for reporting and is more frequently stale. Finance is the system of record for where money is charged. | MEDIUM |
| Surname | HR.net | HR is the system of record for identity. Payroll surnames are often outdated following marriage or deed poll, because payroll is updated only where the change affects payment. | LOW |
| Forename | HR.net | As surname. HR owns identity. | LOW |
| Date of birth | Neither | No automatic survivorship. See below. | CRITICAL |
| Employment dates | HR.net | HR records the contractual start date. Payroll records the first date paid, which may be later where onboarding spanned a pay cut-off. | LOW |
| Leaver status | Neither | No automatic resolution. See below. | CRITICAL |

### Why date of birth has no survivorship rule

Date of birth drives National Insurance category, pension auto-enrolment eligibility and several statutory entitlements. A wrong date has legal and financial consequences for both the employee and the employer.

Where the two sources disagree, the migration does not choose. Both values are rejected, the record is routed to the exception report, and a human decides. Automating this would be faster and would occasionally be wrong, and occasionally wrong is not an acceptable standard for this field.

### Why leaver status has no survivorship rule

Where HR records a leaver date but payroll shows payments made after it, that is a material control failure rather than a data quality issue: someone has been paid after leaving. The reverse case, where payroll has terminated but HR shows the employee as active, may indicate an unprocessed leaver.

Both are raised as critical defects and escalated. Neither is resolved by rule.

# 5. Derived salary history (PA0008)

PA0008 is the only infotype in scope with genuine derived history, and it is the most technically demanding part of the migration.

## 5.1 The problem

SAP requires basic pay to be held as a series of date-delimited records covering the full period of employment continuously. No source system holds a salary change log. The only temporal evidence available is the monthly payment history in MiraclePay, which records what was actually paid each period but not why it changed.

Salary history must therefore be inferred from step changes in basic pay across consecutive payment periods. The rules below govern that inference. They are assumptions, and they require business acceptance, because an incorrect inference produces an incorrect salary history in the target system.

## 5.2 Derivation rules

| Rule | Name | Description and rationale |
| --- | --- | --- |
| PAY-01 | Period detection | A new record begins where annualised basic pay differs from the preceding period by more than 0.5 per cent. The tolerance absorbs rounding differences from monthly division without masking genuine pay awards, which are rarely below one per cent. |
| PAY-02 | Bonus exclusion | Only the basic pay column is used for detection. Bonus and overtime are excluded, since they vary monthly without any change to the underlying salary. Including them would create a new record almost every month. |
| PAY-03 | Partial period handling | Where a period’s basic pay falls between 10 and 90 per cent of both the preceding and the following period, it is treated as a mid-month change rather than a distinct salary. No record is created for it and the change is dated to the first of that month. |
| PAY-04 | Zero and negative pay | Periods with zero or negative basic pay are excluded from detection and do not terminate the preceding record. Zero pay indicates unpaid leave, a correction, or a maternity period, none of which represent a salary change. |
| PAY-05 | Gap closure | Each record’s end date is set to the day before the next record begins. The final record carries the SAP high date of 31 December 9999, or the day before leaving. SAP requires continuous tiling; any gap would leave the employee with no salary for that period. |

## 5.3 Known limitation of rule PAY-03

Rule PAY-03 cannot distinguish a mid-month salary change from a period of unpaid leave. Both produce an identical signal in the payment history: one month at a value between the surrounding periods.

The rule treats both as a mid-month change, which is correct in the first case and wrong in the second. All affected records are flagged for manual review rather than silently accepted. The volume of flagged records is reported at each dress rehearsal so the business can judge whether manual resolution is feasible.

This limitation cannot be removed by better code. It is a consequence of the source data not recording why pay changed, and stating it plainly is more useful than presenting an inferred history as though it were observed.

# 6. Organisational assignment: a stated limitation

Neither source system holds organisational history. HR.net holds the employee’s current department, cost centre and location; MiraclePay holds a current payroll cost centre. Neither retains what those values were previously.

Each employee therefore receives a single PA0001 record valid from hire date to the high date, carrying the survived current values. Historical organisational assignment is not migratable from the available sources.

Consequence: any historical payroll cost analysis performed in SAP will attribute all past cost to the employee’s current cost centre. Where an employee has transferred between departments, their historical cost will appear under the wrong department. Reports run in SAP for prior periods will therefore not reconcile to reports run in the legacy system for those same periods.

This is raised as open issue OI-01 and requires acceptance by Finance before sign-off. The alternative, which is to source organisational history from an external system or from archived reports, was considered and is not viable within the programme timeline.

# 7. Standard transformations

The following named routines are applied across multiple fields. Each is defined once in the machine-readable specification and referenced by name, so the behaviour is consistent wherever it is used.

| Transformation | Behaviour | On failure |
| --- | --- | --- |
| parse_uk_date | Parses free-text dates in six accepted formats. Where a date could be read as either day-month or month-day, UK order is assumed; dates where the day is 12 or lower are flagged as unverifiable. | Null, HIGH defect |
| normalise_ni_number | Uppercases and strips whitespace and punctuation, then validates against the HMRC pattern, which excludes prefixes D, F, I, Q, U and V and the second letter O. | Null, CRITICAL defect |
| normalise_uk_postcode | Uppercases, strips whitespace, then inserts a single space before the final three characters. | Original retained, HIGH defect |
| normalise_sort_code | Strips hyphens, spaces and full stops, then requires exactly six digits. | Null, CRITICAL defect |
| normalise_account_number | Strips non-digits, then left-pads with zeros where six or seven digits remain. Leading zeros are routinely lost when extracts pass through spreadsheets, and padding recovers them. Numbers shorter than six digits are too damaged to recover safely. | Null, CRITICAL defect |
| normalise_fte | Accepts decimal fractions, whole numbers and percentages with a symbol, and normalises all to a percentage between zero and one hundred. | Defaults to 100, MEDIUM defect |

# 8. Defect management

Every rule violation produces a defect at one of four severities. The severity determines whether the record loads and whether resolution is required before go-live.

| Severity | Definition | Action | Examples |
| --- | --- | --- | --- |
| CRITICAL | Prevents payment or breaches a statutory obligation. | Record rejected. Must be resolved before go-live. | Invalid NI number; invalid bank details; conflicting date of birth; employee paid after leaving date. |
| HIGH | Record loads but is materially incorrect or incomplete. | Loaded with defect raised. Resolution required before go-live. | Unparseable employment date; invalid postcode; unmapped employment status. |
| MEDIUM | Record loads with a documented assumption applied. | Loaded. Reviewed as a batch. Resolution optional. | Cost centre conflict resolved by survivorship; location absent from the mapping table; account holder name differs from employee name. |
| LOW | Cosmetic or low-impact difference. | Logged only. No action required. | Name formatting difference between sources; unmapped marital status. |

No record is ever silently dropped. Records that fail validation are written to the migration rejects table with their reason, severity and full original payload. The exception report accounts for the entire difference between source and target record counts, which is what allows reconciliation to demonstrate completeness rather than assert it.

# 9. Assumptions

The following assumptions underpin the mapping. Each has been applied because the source data does not permit a definitive answer. If any is rejected by the business, the corresponding mapping rule must be revised before the next dress rehearsal.

- A1. Where a date is ambiguous between day-month and month-day order, UK convention applies.

- A2. Bank account numbers of six or seven digits have lost leading zeros in extraction and may be safely left-padded.

- A3. Basic pay is a reliable proxy for contractual salary, and variable pay elements do not indicate salary change.

- A4. A pay period at a value between its neighbours indicates a mid-month salary change rather than partial absence.

- A5. The payroll cost centre is the correct value where it conflicts with HR, because it determines general ledger posting.

- A6. HR is the system of record for employee identity where it conflicts with payroll.

- A7. Employees hired before the payment history window began were on their earliest observed salary from hire date.

- A8. A single company code of 1000 applies to the entire population.

- A9. Where no gender is recorded, the SAP value for not specified is appropriate rather than rejecting the record.

# 10. Open issues

The following require a business decision before this specification can be signed off. A specification with no open issues has not been examined closely enough.

| Ref | Issue | Impact | Owner | Status |
| --- | --- | --- | --- | --- |
| OI-01 | Historical organisational assignment is not migratable. All historical payroll cost will attribute to the current cost centre. | Historical cost reporting in SAP will not reconcile to legacy reports. | Finance | OPEN |
| OI-02 | Salary history before the payment history window is back-dated at the earliest observed salary. | Long-serving employees will show an inaccurate early salary. | HR | OPEN |
| OI-03 | Mid-month pay changes cannot be distinguished from unpaid leave. | Manual review required for all flagged records. Volume reported per rehearsal. | Payroll | OPEN |
| OI-04 | Manager reporting lines cannot be represented, because SAP holds them through position relationships and positions are out of scope. | Organisational chart reporting unavailable at go-live. | HR | OPEN |
| OI-05 | Building society roll numbers have no target field in the agreed scope. | A small number of employees require manual bank detail entry post-migration. | Payroll | OPEN |

# 11. Sign-off

By signing below, each party confirms that they have reviewed the mapping rules, assumptions and open issues relevant to their area, and that they accept the approach described in this specification as the basis for migration build and testing.

Sign-off does not close the open issues listed in Section 10. Those remain the responsibility of the named owners and must be resolved before go-live.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| HR Lead |  |  |  |
| Payroll Manager |  |  |  |
| Finance Business Partner |  |  |  |
| SAP Functional Lead |  |  |  |
| Data Migration Lead |  |  |  |
| Programme Manager |  |  |  |

Document ends.